# TIMELINE OF ACTIVITIES

**Citrus County Fire Training Facility**

|  |  |  |  |
| --- | --- | --- | --- |
| **DATE** | **ACTIONS** | **Program or Agency Involved** | **NOTES** |
| **1/18/19** |

|  |
| --- |
| Facility and Local Government Outreach |

 | DEP | To inform of the ongoing assessment effort, coordinate site access and answer questions. DEP Site Number: ERIC\_7394. |
| **1/23/19** |

|  |
| --- |
| Site Visit and Sample Collection at Citrus County Sheriff’s DepartmentTraining Facility |

 | DEP |

|  |
| --- |
| Water and soil samples collected.Lab results expected to take approximately2 - 3 weeks |

 |
| **2/14/2019** | Certified Citrus County Sampling Results Received | DEP | Based on the results of this initial sampling, onsite groundwater and surface water contamination by perfluorooctanoicacid (PFOA) and perfluorooctanesulfonic acid (PFOS) has been detected above the EPA Health Advisory Level (HAL), as well as soil contamination above DEP’s provisional soil cleanup target levels.DEP will work with Citrus County on the completion of the assessment and development of a cleanup plan to remove or contain the contamination to prevent environmental impact and human exposure. |
| **2/14/19** | Results Shared with Citrus County and DOH. | DEP  | DOH has been directed to develop and implement a community sampling plan. Citrus County will notify their employees and trainees of the results.  |
| **2/22/19** | Letter provided to Citrus County. | DEP | DEP provided a letter to Citrus County indicating that they may be responsible for further assessment and remediation. |
| **3/13/19** | DOH reported results for potable well sampling around the Citrus County site. There were no HAL exceedances. | DOH | DOH completed potable well sampling. DWASTEWELL-2019-02-20-01DWASTEWELL-2019-02-21-01DWASTEWELL-2019-05-29-02DWASTEWELL-2019-07-26-03Twenty-five private supply wells were sampled. There were no HAL exceedances. |
| **11/15/22** | Signed access letter received from Citrus County | DEP, Citrus County | DEP will assume responsibility for the training facility’s assessment. |
| **11/30/2022** | Supplemental site assessment report received | State Contractor | Report details previous assessment work performed by County consultant (APTIM) who will continue as the State contractor.  |
| **2/2/2023** | Conceptual workplan developed for future assessment efforts which includes additional soil, sediment, surface and ground water sampling. | State Contractor, DEP | State contractor will begin to develop cost proposal for workplan.  |
| **11//3/2023** | Finalized workplan submitted | State Contractor, DEP | Field activities to commence in December 2023. |
| **1/5/2024** | Surface water, sediment and hand auger trip report received. | State Contractor, DEP | Hand collected environmental samples have been submitted to the Central Laboratory for analyses. Deep soil sample collection using a DPT rig to commence in February 2024. |
| **3/28/2024** | DPT soil samples collected and analyzed.  | State Contractor | DPT soil sample collection completed. A total of 45 locations were interval sampled to 50’ below land surface.  |
| **5/01/2024** | Monitor wells installed. | State Contractor | Monitor wells to be sampled the latter half of May with a well installation, groundwater sampling and surveying trip report due in June 2024. |
| **7/12/2024** |  | State Contractor | Trip Report for Monitor Well Installation and Groundwater Sampling received |
| **9/3/2024** |  | State Contractor | IDW Trip Report received |
| **10/9/2024** |  | State Contractor | Draft SSAR received |
| **1/10/2024** |  | State Contractor | Awaiting cost proposal for next phase of assessment.  |