# TIMELINE OF ACTIVITIES

**City of Miami Fire Rescue Training Center**

|  |  |  |  |
| --- | --- | --- | --- |
| **DATE** | **ACTIONS** | **Program or Agency Involved** | **NOTES** |
| **12/17/19** | Discussed access issues with Assistant Fire Chief Pete Gomez | DEP, City of Miami Fire Rescue Training Center | To request site access and answer questions.  DEP Site Number:  ERIC\_7422 |
| **02/11/20** | Workplan and Health and Safety plans provided to City of Miami | DEP, City of Miami |  |
| **02/12/20** | Preliminary assessment performed. | DEP, State contractor | Sediment, soil and groundwater samples collected for p[er- and polyfluoroalkyl substances (PFAS)](https://www.epa.gov/pfas).  These analytes are associated with firefighting aqueous film forming foam (AFFF). |
| **4/15/20** | Certified Laboratory Results Received. | DEP Central Laboratory | Concentrations of perfluorooctanoate  acid (PFOA) and perfluorooctane sulfonate (PFOS) in groundwater were above the groundwater cleanup target level (GCTL); the concentrations of PFOA and PFOS in soil were above provisional soil cleanup target levels. |
| **4/16/19** | DEP notified DEP staff, the Department of Health (DOH) and the City of Miami Fire Rescue of sample results. | DEP, DOH and City of Miami Fire Rescue | DEP notified DOH to conduct private well sampling and provide necessary notifications. |
| **5/26/20** | Letter provided to City of Miami, Department of Fire Rescue. | DEP | DEP provided a letter to the City of Miami indicating that they may be responsible for further assessment and remediation. |
| **01/23/24** | Teams meeting with CDM Smith | DEP-CDM Smith | Initial site recon has been completed and invoiced. |
| **04/23/2024** | Teams meeting with CDM Smith | DEP-CDM Smith | Currently awaiting new SAWP with a smaller scope of work and cost. |