# TIMELINE OF ACTIVITIES

City of Miami Fire Rescue Training Center

| DATE | ACTIONS | Program or Agency Involved | NOTES |
| --- | --- | --- | --- |
| 12/17/19 | Discussed access issues with Assistant Fire Chief Pete Gomez | DEP, City of Miami Fire Rescue Training Center | To request site access and answer questions. DEP Site Number: ERIC_7422 |
| 02/11/20 | Workplan and Health and Safety plans provided to City of Miami | DEP, City of Miami |  |
| 02/12/20 | Preliminary assessment performed. | DEP, State contractor | Sediment, soil and groundwater samples collected for per- and polyfluoroalkyl substances (PFAS). These analytes are associated with firefighting aqueous film forming foam (AFFF). |
| 4/15/20 | Certified Laboratory Results Received. | DEP Central Laboratory | Concentrations of perfluorooctanoate acid (PFOA) and perfluorooctane sulfonate (PFOS) in groundwater were above the groundwater cleanup target level (GCTL); the concentrations of PFOA and PFOS in soil were above provisional soil cleanup target levels. |
| 4/16/19 | DEP notified DEP staff, the Department of Health (DOH) and the City of Miami Fire Rescue of sample results. | DEP, DOH and City of Miami Fire Rescue | DEP notified DOH to conduct private well sampling and provide necessary notifications. |
| 5/26/20 | Letter provided to City of Miami, Department of Fire Rescue. | DEP | DEP provided a letter to the City of Miami indicating that they may be responsible for further assessment and remediation. |
| 01/23/24 | Teams meeting with CDM Smith | DEP-CDM Smith | Initial site recon has been completed and invoiced. |
| 04/23/2024 | Teams meeting with CDM Smith | DEP-CDM Smith | Currently awaiting new SAWP with a smaller scope of work and cost. |
| 01/27/25 | Assigned site to WSP as they are already working in Miami on Miami Dade State College FTF | DEP-CDM Smith | WSP is reviewing existing CDM workplan and developing their own |
| 08/18/25 | Field Activities | DEP-WSP | WSP sampled all existing monitor wells for the site. SAR is expected in December 2025. WSP will also provide recommendations for the next phase of assessment |