**Hillsborough Community College Training Facility**

**Chronology of Events and Actions**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **DATE OF EVENT OR ACTION** | **EVENT OR ACTION****(include communication mechanism – phone, email, in person - if applicable)** | **PROGRAM OR AGENCY INVOLVED** | **NOTES** | **INFORMATION ENTERED BY:** |
| 1/24/19 | Initial request by SIS to access property. | DEP-SIS | DP called Ben Marshall | Mollica |
| 2/5/19 | Site access granted. | DEP-SIS | Ben Marshall called DP | Mollica |
| 3/5/19 | Conducted general recon of facility and nearby community. Met with facility leadership and contractor to identify areas where foam was used, drainage features, and other areas of concern. | DEP-SISGeosyntec | On-site fire hydrant supply well. | Mollica |
| 1/23/2024 | Geosyntec conducted site assessment in early 2023 and submitted the ISRP in April. DBSP has reviewed the ISRP, and the work is scheduled to be conducted in December 2024. In the meantime, additional site assessment is going to be conducted in early 2024 for additional sampling.  | DEP-SISGeosyntec | Geosyntec and FDEP are working on a proposal for additional site assessment.  | Brittany |
| 7/18/2024 | Geosyntec is currently requesting bids for an ISR Implementation is that going to be conducted later in the year (2024). | DEP-SIS Geosyntec | Geosyntec and FDEP are working on a proposal for an ISR.  | Brittany |
| 10/16/2024 | Geosyntec is currently conducting ISR prep activities such as sampling soil and groundwater, surveying property boundaries, and getting the right permits for the dig before the ISR Implementation in December 2024. | DEP-SISGeosyntec | Geosyntec and FDEP are working together to make sure everything gets done in time before the dig in December 2024.  | Brittany |
| 11/22/2024 | Geosyntec is preparing for ISR work at HCC for the Dec 9th start date. Geo is currently preparing the application for the permit needed for the dig and will start non-intrusive activities soon. | DEP-SIS Geosyntec | Geosyntec and FDEP are working together to make sure everything gets done in time before the dig in December 2024. | Brittany  |
| 2/12/2025 | In December 2024, all necessary documentation (agreements and permits) was gathered in preparation for the ISR implementation for PFAS-impacted soil at HCC, which started and ended in December 2024. The site was restored to its pre-construction condition. Post-excavation sampling will be occurring in mid-2025. | DEP SIS and Geosyntec | Geosyntec will be submitting the ISR Construction Competition Report at the end of March 2025. | Brittany |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |