# TIMELINE OF ACTIVITIES

**Manatee Technical College Fire Academy**

|  |  |  |  |
| --- | --- | --- | --- |
| **DATE** | **ACTIONS** | **STAFF** | **NOTES** |
| **7/26/19** | Initial request by DEP to access property. | DEP | DEP called Chief Sheffield. |
| **10/15/19** | Preliminary site assessment (PSA) performed. Groundwater and soil samples were collected by SIS staff and State contractors. | DEP, State Contractors | The PSA included the collection of 22 soil samples at 11 locations from 0-6” to 6”-2’. Two temporary monitor wells were installed and sampled. |
| **11/12/19** | The DEP Central Laboratory released certified laboratory report. | DEP Central Laboratory | The concentrations of perfluorooctanoate  acid (PFOA) and perfluorooctane sulfonate (PFOS) in groundwater from temporary monitoring wells were above the Health Advisory Level (HAL); and concentrations of PFOA in soil were above the provisional cleanup target level. DEP notified DOH to conduct private well sampling and provide necessary notifications. |
| **11/18/19** | Letter provided to Manatee Technical College Fire Academy. | DEP | DEP provided a letter to Manatee Technical College Fire Academy indicating that they may be responsible for further assessment and remediation. |
| **11-18-2019 through 9-15-2022** | Site Assessment Activities conducted by Manatee Technical College | Manatee Tech | Site Assessment Activities performed by Gallagher Bassett Technical Services |
| **9-14-2022** | Manatee Tech and DEP sign access agreement for DEP to conduct site assessment activities | Manatee Tech and DEP |  |
| **12-6-2022** | DEP Site Reconnaissance conducted at Manatee Tech | DEP/State Contractor |  |
| **2-28-2023** | Site Assessment Work Plan and Reconnaissance Report | DEP/State Contractor |  |
| **8-7-2023** | Soil and Ground Water Site Assessment ongoing September 2023 through October 2023 | DEP/State Contractor |  |
| **9-5-2023** | Notification of Environmental Assessment Letter/School Board Notification | DEP |  |
| **10-5-2023** | Cease and Desist Letter received from School District of Manatee County | DEP | DEP/State Contractor Ceased and Desisted all field activities |
| **11-17-2023** | DEP Response Letter to School District of Manatee County | DEP |  |
| **Late 2024 to March 2025** | School District of Manatee County re-engages with DEP for additional site assessment, currently awaiting signed access from School Board | DEP |  |
|  |  |  |  |
|  |  |  |  |